**NIST Big Data Public Working Group (NBD-PWG)**

**NBD-PWD-2015/M0413**

**Source: NBD-PWG**

**Status: Draft**

**Title: NBD-PWG Subgroups Meeting Agenda for June 2, 2015**

**Author: NBD-PWG Subgroup Co-Chairs**

Meeting logistics

Date/time: June 2, 1:00PM – 3:00PM EDT

Web conferencing tool: <https://global.gotomeeting.com/join/790820565>

Audio: Use your microphone and speakers (VoIP) - a headset is recommended, or, call in using your telephone (US, long distance): +1 (646) 749-3122, access code/meeting ID: 790-820-565

## **Agenda**

Thanks to Mark Underwood for leading the May 19th meeting! The meeting minutes is available at <http://bigdatawg.nist.gov/_uploadfiles/M0410_v1_8970417870.docx>

1. ISO/IEC JTC 1 WG9 (Working Group on Big Data): Deadline to comments Editors’ Drafts
   1. Big Data Overview and Vocabulary – now till June 23, 2015
   2. Big Data Reference Architecture -- May 9 till June 23, 2015
   3. How to sync documents between NBD/INCITS/WG9
   4. Next WG9 meeting: July 7 – 9, 2015, Seoul, Korea
   5. Finalize proposal to multi-parts on ISO 20547 Ref. Architecture – David
      1. Need Frank’s general 3 points justification for multi-parts
      2. INCTIS will meet on June 4 via FedEx
2. V1.0 released for public comments: <http://bigdatawg.nist.gov/V1_output_docs.php>
   1. Public comments ended (May 21, 2015) with 25 submissions from 12 submitters for about 150 comments
   2. Original timeline for formal release V1.0
      1. April 6 – May 21 (45 days): public comments
      2. May 22 – July 6 (45 days): dispose comments
      3. July 7 – Aug. 5 (30 days): NIST internal review
   3. Propose new timeline for formal release V1.0
      1. April 6 – May 21 (45 days): public comments
      2. May 22 – June 21 (30 days): dispose comments
         1. 05/22 – 06/08: subgroup co-chairs and editor review 1st round
         2. 06/09 & 06/16: NBD-PWG review and dispose comments
         3. 06/17 – 06/21: editor team final revision
      3. June 22 – July 21 (30 days): NIST internal review
      4. July 22: release to public
3. V2.0 activities [M0414](http://bigdatawg.nist.gov/_uploadfiles/M0414_v1_8161058814.xlsx) (REVISED Version 2 Goals by Volume: tasks, teams, schedules)
   1. Vol. 1: Definitions – any updates, Nancy
   2. Vol. 2: Taxonomies:
      1. Help to review and comments – Nancy, Ashok, Gretchen
      2. [Harmonize APIs between Tax and RA](http://bigdatawg.nist.gov/_uploadfiles/M0416_v1_6138816698.zip) – Nancy, Russell, Ashok
      3. Review collection of earlier use cases [M0383](http://bigdatawg.nist.gov/_uploadfiles/M0383_v1_1502098312.docx) – Nancy, Sanjay, Piyush
      4. New use case – Frank
   3. Vol. 3: Use Case & Reqs:
      1. Comment to Revised UC Template with SnP ([M0412](http://bigdatawg.nist.gov/_uploadfiles/M0412_v1_9768388594.docx), [M0411](http://bigdatawg.nist.gov/_uploadfiles/M0411_v1_7678088209.xlsx)) – Geoffrey, Piyush, Arnab, Mark
      2. Make UC Template online via Google Form – Mark
      3. Census healthcare related use case – Cavan
      4. [M0406](http://bigdatawg.nist.gov/_uploadfiles/M0406_v1_2724041817.docx): Pharmaceutical and Biomedical Research, Discovery and Diagnostics Systems – Albert Landeck
      5. Potential use cases from NASA (if any), Piyush
   4. Vol. 4: Security & Privacy – Arnab, Mark
      1. SnP Taxonomy ([M0389](http://bigdatawg.nist.gov/_uploadfiles/M0389_v2_6292077535.vsd)\_v2 in Visio, [M0387](http://bigdatawg.nist.gov/_uploadfiles/M0387_v2_9293344708.pdf)\_v2 in PDF) – Arnab
      2. [Governance, risk compliance](http://bigdatawg.nist.gov/_uploadfiles/M0415_v1_2978843438.zip) – PW
      3. Data governance use case – Ann
   5. Vol. 5: done
   6. Vol. 6: Reference Architecture
      1. [Interface (API) Taxonomy](http://bigdatawg.nist.gov/_uploadfiles/M0417_v1_3894857688.pptx) – David
      2. Work on patterns and interface between RA components then sync-up with data taxonomy – Sanjay, others…
   7. Vol. 7: anything to report?
4. Others??