**NIST Big Data Public Working Group (NBD-PWG)**

**NBD-PWD-2015/M0422**

**Source: NBD-PWG**

**Status: Draft**

**Title: NBD-PWG Subgroups Meeting Agenda for July 14, 2015**

**Author: NBD-PWG Subgroup Co-Chairs**

Meeting logistics

Date/time: July 14, 1:00PM – 3:00PM EDT

Web conferencing tool: <https://global.gotomeeting.com/join/790820565>

Audio: Use your microphone and speakers (VoIP) - a headset is recommended, or, call in using your telephone (US, long distance): +1 (646) 749-3122, access code/meeting ID: 790-820-565

## **Agenda**

1. Debrief ISO/IEC JTC 1 WG9 (Working Group on Big Data) from Spain
   1. ISO 20546 advanced to WD (Working Draft ) – Nancy
   2. ISO 20547 approved for multi-parts – David
   3. ISO 20547-1: new document – need much more work
   4. ISO 20547-4: Jacob will work with Mark (both are WG9 members)
   5. ISO 20546 & 20547 schedules (DoC - Disposition of Comments): need to double check the dates

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **ISO Document** | **Avail for comment/ contribution** | **Submit**  **Deadline** | **Telecon** | **Avail.**  **before**  **next meet** | **Editors**  **(\*=Lead)** |
| 20546  Overall & Vocab | N86 DoC  N87 WD-1  By 07/20 | Oct. 1 | none | New DoC +  WD-2 Nov. 1 | Nancy\*  Lili |
| 20547-1  Framework & App. Process | none | Sept. 1 | 09/2 – 09/30 =>1st edition by 10/1 | New DoC +  1st edition Nov. 1 | David\*  Suwook  Ray |
| 20547-2  Use Cases & Requirements | none | Sept. 1 | 09/2 – 09/30 =>1st edition by 10/1 | New DoC +  1st edition Nov. 1 | Ray\*  Suwook |
| 20547-3  Reference Architecture | N50+N51=>  3rd ED (N92)  By 07/16 | Oct. 1 | 10/1 – 10/15 => 4th edition by 10/15 | New DoC +  4th edition Nov. 1 | Ray\*  David |
| 20547-4  Security & Privacy Fabric | none | Sept. 1 | 09/2 – 09/30 =>1st edition by 10/1 | New DoC +  1st edition Nov. 1 | Jacob\* |
| 20547-5  Standards Roadmap | none | Sept. 1 | 09/2 – 09/30 =>1st edition by 10/1 | New DoC +  1st edition Nov. 1 | David\*  Toshi  Abdellatif |

* 1. Challenge: how to evaluate contributions for new parts and done within 3 years’ time?
  2. How to prepare submission for new parts
  3. Next WG9 meeting: Dec. 1-4 (4 days, more documents to process), 2015, Brasilia, Brazil

1. Status on V1.0 release: <http://bigdatawg.nist.gov/V1_output_docs.php>
2. Revised UC Template via Google Form (<http://bit.ly/1ff7iM9>) – Mark, Geoffrey, Piyush, Arnab
3. Subgroup meeting vs NBD-PWG combine meeting between July 21 till either Sept. 1/Oct. 6.
   1. July 21 telecon: SnP Subgroup -- How to prepare SnP Vol. 4 for JTC 1 WG9 submission
4. Others…